## Slide 1: Flood Map Modernization
Mitigation Division, FEMA

## Slide 2: Discussion Topics
National Perspective – Measuring Progress
Digital as Official
eLOMA – Adding Efficiency
Levee Assessment Nationwide
Multi-Year Flood Hazard Identification Plan (MHIP)
Post-Modernization

## Slide 3: Mid-Course Adjustment “New” Metrics
 | Original Course | Adjusted Course
% of land area of continental U.S. covered by digital flood maps | 100% | 65%
% of U.S. population covered by digital flood maps | 100% | 92%
% of mapped stream miles meeting 2005 Floodplain Boundary Standard | 57% | 75%
% of population covered by maps meeting 2005 Floodplain Boundary Standard | 32% | 80%
% of mapped stream and coastal miles with new, updated, or validated engineering analysis | 22% | 30%
% of population covered by maps with new, updated, or validated engineering analysis | 15% | 40%
Notes: <number>
<footer>
<header>
<date/time>
This table comes directly from our Mid-Course Adjustment report and I think clearly demonstrates our conscience decision to:
Focus on product quality
Place a greater emphasis on areas where flood risk is highest

## Slide 4: Status Preliminary and Effective Maps
Population in Thousands
Fiscal Years
Population
Notes: 2006 numbers are accurate and actual as of December 31, 2006
KPI 1 reached 48 percent (approximately ??? million in population), 2 percent below the annual target of 50.00 percent
KPI 2 reached 23 percent (approximately ?? million in population) , 2 percent below the annual target of 25.00 percent
Projected information:
KPI 1 annual target is projected to be 50% at the end of FY06 (approximately 142 million in population)
KPI 2 annual target is projected to be 25% at the end of FY06 (approximately 71 million in population)

## Slide 5: Map Quality Floodplain Boundary Standard (FBS)
FBS Guidance
  Draft audit procedures on FEMA’s G&S Web Page in July 2006
  Final procedures (Version 1) posted in November
Training
  Two training sessions conducted in Alexandria (Jan) and Denver (Feb)
  Trained 27 mapping partners, 10 CTPs, over 120 people
Audit Status
  Currently auditing effective studies selected by Regions
Notes: Recommendations/Actions coming out of Denver
Publish FBS Audit Procedures
2. Provide training to major partners (self certification)
3. Review procedures with major partners during training
4. Modify procedures as appropriate and prepare FAQ
5. Select projects and risk class for audit in coordination with the Regions
6. Provide training and materials to non-major partners
7. Perform audits and communicate results
8. Modify procedures as issues are encountered during audits
Status –
FAQ document – one month following training, update quarterly
Select projects for audit – Begin in Nov. ’06 and continue through FY07
Modify procedures as appropriate - Ongoing
Issues noted in Denver
FBS tolerances may be more strict than other G&S guidance (model tolerances vs. FBS horizontal tolerances)
Training schedule, documentation and location needs to be determined and communicated to Regions/RMCs/mapping partners
Need to have Regional FBS experts identified, trained and communicated to the mapping partners
Clear guidance is lacking on how to count audit results below/above a certain level toward FBS metric
Guidance on what constitutes compliance (pass) needs to be clearly defined to maintain intent of the FBS
FBS audits need to happen quickly so the results can be used to better inform compliance with the current end state FBS metric – helping direct funding and efforts to meet the end state FBS metric

## Slide 6: FBS - Meeting the Standards
The following automatically comply with the FBS:
  DFIRMs created using automated mapping techniques
  DFIRMs created by compiling floodplain boundaries with digital topography
  or
  DFIRMs created by digitizing floodplain boundaries from a topographic map provided that it matches the new study base map
Notes: <number>
<footer>
<header>
<date/time>
Assumed to comply with FBS if:
  Digitize from topographic source
  Utilize auto H&H technique

## Slide 7: Map Quality New, Validated or Updated Engineering (NVUE)
Validation Goal: FEMA’s 2006 Congressional report introduced the following goal
  Thirty percent of the stream miles mapped are to be based on new, updated, or validated engineering analysis

## Slide 8: Basis of Validation NVUE Guidance
Regions categorize flooding sources when SOW is developed based on need and external input
  New and revised analyses = Meets Standard
  Unrevised Streams = Some Validated, Some Documented as Unmet Needs

## Slide 9: Validation Process

## Slide 10: Validation Compliance NVUE Guidance
Known Valid
  New auto H&H based analysis
  New engineering
  BFEs that have been reviewed and determined to be representative of existing hazard per the Region and community
Potentially Invalid
  Fails Objective Scoring Thresholds
  Subjective Community and Region Input

## Slide 11: Discussion Topics
National Perspective – Measuring Progress
Digital as Official
eLOMA – Adding Efficiency
Levee Assessment Nationwide
Multi-Year Flood Hazard Identification Plan (MHIP)
Post-Modernization

## Slide 12: Mapping Information Platform Utilization and Commitment
Nationwide Network for Sharing & Tracking Data Using Internet Portal Technology
  Mapping Information Platform (MIP)
  Refinements/training ongoing
Map Making Tools, Project Management and Tracking, Data Repository
https://hazards.fema.gov
Notes:   MIP has not yet been accepted as part of the standard flood map study process
    FEMA needed a vehicle to support the production, management and extraction of flood map data to accomplish the goals of Map Mod and provide a sustainable vehicle post-Map Mod
    Quality – there are many elements of validation that help ensure the quality of data that is deposited on the MIP
    The success or failure of Map Mod rides on it’s use, effectiveness, and acceptance.
The MIP is more than a tool to make maps
  project management backbone – allowing us to track performance, progress, and anticipate problems
  workflow – pushes work forward facilitating coordination and making handoffs between partners smoother
  repository – the authoritative source - for a variety of information:
    LOMAs
    project schedules
    DFIRM databases
We know acceptance of the system is a function of it’s ability to clearly demonstrate the value it adds.

## Slide 13: What the MIP Does
Identify Problem by Reviewing Project Summary and Reports
3
Perform task and update MIP
4
https://hazards.fema.gov/ femaportal/wps/portal
  Over 1,290 Active Studies
  Over 20,000 MT-1s (LOMAs)
  Over 1,400 MT-2s (LOMRs)
  Over 20,000 Communities
  Over 60 Contractors
  Over 220 CTPs
Notes: First let’s look at the magnitude of the situation. On average we are looking at
Tracking and Managing 1,290 studies and 20,000 MT-1 (LOMAs) per year.
Hundreds of Mapping partners needing a single platform to communicate progress
Let me explain how this will work……Drill Down….
AS YOU CAN SEE THIS TOOL WILL ALLOW GREAT STUDY VISIBILITY ACROSS THE BREATH AND DEPTH OF MAP MOD. WE WILL KNOW THE STATUS OF EVERY PROJECT AT EVERY IMPORTANT PRODUCTION GATE.

## Slide 14: Discussion Topics
National Perspective – Measuring Progress
Digital as Official
eLOMA – Adding Efficiency
Levee Assessment Nationwide
Multi-Year Flood Hazard Identification Plan (MHIP)
Post-Modernization

## Slide 15: Digital Vision
Digital is official for National Flood Insurance Program uses
Utilize digital tools
Reduce paper product production and distribution

## Slide 16: Digital Vision and Implementation
Goal: Make sure that FEMA policy and methods allow the widest possible use of digital geospatial flood hazard information
Three Phases
  Issue policy implementing Flood Insurance Reform Act of 2004 (Complete)
  Ensure that the tools needed to use digital data are available (In Progress)
  Review paper map production policies and methods in anticipation that increased use of digital data can or will further reduce demand for paper map products currently distributed by FEMA (In Progress)
Notes: Phase 1: Issue policy implementing Section 107 of the Bunning-Bereuter-Blumenauer Flood Insurance Reform Act of 2004.
  Draft policy identifies FEMA’s products covered by the 2004 Act, clarifies the scope of “printed products,” and states that, for product covered by the policy, the location of the flood hazard boundary is to be interpreted based on their coordinates.
  Status (March): Draft policy being forwarded to FEMA’s Policy Working Group.
  The Mitigation Division working group that reviewed the policy found that:
  No reason to delay: There are no adverse impacts on policies or business processes of the Mitigation Division that would delay issuance of the policy.
  Enables broad data use: The policy provides more flexibility and enables broader use of digital geospatial flood hazard data with modern technology (GIS and GPS).
  Provides new options: The policy provides new options for submitting information that current FEMA processes can accommodate.
  No adverse affects on stakeholders: The policy does not replace forms of information that may be submitted to FEMA now, nor does it force an organization that has a role in the NFIP to change its current practices.
Phase 2: Ensure that the tools needed to use digital data are available.
  Identify common information content and business rules needed by all users, and unique content and rules needed for specific business uses.
  Identify priority FEMA and other stakeholders’ applications to be supported.
  Status (March): Organizing participation inside and outside of FEMA.
Phase 3: Review paper map production policies and methods in anticipation that increased use of digital data can or will further reduce demand for paper map products currently distributed by FEMA.
  Status (March): Not started.
  POC: Paul Rooney

## Slide 17: Digital Vision Available Tools
FIRMette (Map Service Center)
Map Viewer (Mapping Information Platform)
Available Flood Hazard GIS Data
Web Mapping Service (Mapping Information Platform)
Notes: FIRMette usage: Has had huge impact on paper demand (FY01 5M maps, FY06 1.1M maps)
GIS Data and Web Mapping Service –
Essentially same as Map Viewer except user has more control/responsibility
  Where digital data is available, the Web Map Service can be used via the MIP
  Where DFIRM available, you can pull floodplain boundary
  POC: Mike Godesky

## Slide 18: Discussion Topics
National Perspective – Measuring Progress
Digital as Official
eLOMA – Adding Efficiency
Levee Assessment Nationwide
Multi-Year Flood Hazard Identification Plan (MHIP)
Post-Modernization

## Slide 19: eLOMA Tool Adding Efficiency
FEMA’s Online Determination Tool for MT-1 Requests
Web-based application within the Mapping Information Platform (MIP)
Released June 12, 2006
Reduces the determination time for basic Letters of Map Amendment (LOMAs)
Over 520 Licensed Professionals have registered to use eLOMA
Over 200 eLOMA requests submitted
Over 100 eLOMA final determinations issued
Notes: Licensed Professional = land surveyors and professional engineers

## Slide 20: Discussion Topics
National Perspective – Measuring Progress
Digital as Official
eLOMA – Adding Efficiency
Levee Assessment Nationwide
Multi-Year Flood Hazard Identification Plan (MHIP)
Post-Modernization

## Slide 21: Levee Assessment Nationwide Continuing FEMA/USACE Coordination Efforts
Fall 2006—USACE and FEMA (Procedure Memorandum No. 43)Guidance Issued
Fall 2006—FEMA Web Pages and Outreach Materials Launched
Summer 2006-7—FEMA coordinating with USACE on National Levee Database
Fall/Winter 2006—USACE Assesses Levees in USACE Program
Winter 2006-7—USACE Notifies State and Community Officials About Maintenance Deficiencies

## Slide 22: Levee Assessment Nationwide Continuing FEMA/USACE Coordination Efforts
Winter 2007—USACE Issues Revised Guidance to District Offices
Spring 2007—FEMA Issues Updated Guidance and Outreach Materials
Spring/Summer 2007—Levee Inventory Development Continues; Coordination with States and Communities Continues
Summer 2007—Stakeholder Education Activities Started

## Slide 23: Discussion Topics
National Perspective – Measuring Progress
Digital as Official
eLOMA – Adding Efficiency
Levee Assessment Nationwide
Multi-Year Flood Hazard Identification Plan (MHIP)
Post-Modernization

## Slide 24: MHIP
MHIP Version 2.0, September 2006
http://www.fema.gov/plan/prevent/fhm/mh_main.shtm
  Began to reflect the Mid-Course Adjustment
Next MHIP update is planned for 2008
Notes: Since Version 2.0, the direction of Flood Map Modernization has not changed; therefore, the MHIP will not be updated for 2007.
FEMA encourages any interested parties to contact their appropriate local and State officials who are working with one of the 10 FEMA Regional Offices with questions pertaining to the MHIP (such as the sequencing by county data) and Flood Map Modernization.
POC: Allyson Lichtenfels

## Slide 25: Discussion Topics
National Perspective – Measuring Progress
Digital as Official
eLOMA – Adding Efficiency
Levee Assessment Nationwide
Multi-Year Flood Hazard Identification Plan (MHIP)
Post-Modernization

## Slide 26: Post Modernization FEMA’s Partners
FEMA has many well qualified partners with the capability, resources, and desire to maintain the maps
Other partners possess skills and desire in other aspects of the production process (outreach, base maps)
Proven success today is best way to ensure continued partnership in the future
Notes: Comprehensive Inventory of Map modernization Program products will enable:
FEMA’s ability to report out on program progress
predict the program costs for the future
Establish a standard, mandated method for needs that are not met by the Map Modernization initiative to be gathered and documented
Feedback from Denver:
Regional Feedback – Scoping = Inconsistent data collection
  Prior to the Scoping
  During the Scoping meeting
  Following the Scoping meeting

## Slide 27: Envisioned Components of Map Maintenance
Our best partners will help maintain the products
  Qualification Levels, Performance Thresholds, Leverage Requirements
Main components of efforts in FY09 and beyond might include:
  Staying current – Maintaining infrastructure, quality and quantity of maps developed as part of Map Mod
  Meeting unmet needs – increases in quantities and quality of maps
  Going to the next level – not just mapping the hazard but quantifying the risk and developing plans to reduce that risk
Notes: Comprehensive Inventory of Map modernization Program products will enable:
FEMA’s ability to report out on program progress
predict the program costs for the future
Establish a standard, mandated method for needs that are not met by the Map Modernization initiative to be gathered and documented
Feedback from Denver:
Regional Feedback – Scoping = Inconsistent data collection
  Prior to the Scoping
  During the Scoping meeting
  Following the Scoping meeting

## Slide 28: Geospatial Data Coordination

## Slide 29: Geospatial Data Coordination Policy
FEMA Geospatial Data Coordination Policy signed in August 2005
  Establishes the principles for coordinating, communicating, documenting, and reporting existing and proposed geospatial data collected, produced, or manipulated under FEMA’s Map Modernization
  Enables data sharing and secondary data use
  https://hazards.fema.gov – “Tools and Links” tab
Tools and Links

## Slide 30: Geospatial Data Coordination Objectives
Satisfy goals of FEMAs Geospatial Data Coordination Policy
  Maximize partnerships to acquire and produce geospatial data
  Minimize redundant requests for Federal, State, and local data
  Leverage existing coordination efforts at State and local levels
  Comply with Federal requirements for geospatial data coordination and reporting

## Slide 31: Geospatial Data Coordination Objectives (cont’d)
Better Coordination & Reporting
  Closer alignment to Pre-Scoping and Scoping Activities
  Updated MAS
  MIP and Project Trackers as source for Geospatial Coordination Reports
  Improved Leverage reporting in MIP Workflow (coming soon)

## Slide 32: Provide Resources and Tools for Mapping Partners
Geospatial Data Coordination Implementation Guide
State Geospatial Data Coordination Procedures (SOPs)
  Best default state basemap
    Ortho
    Road Centerlines
    Other data
  State data inventories
  Source of state contacts
  Key state data stewards
  State engagement
Federal Contacts by State
Federal Mapping Program Fact Sheets
NDEP & NDOP Project Trackers
https://hazards.fema.gov (MIP Tools & Links)

## Slide 33: Progress Made
Semi-annual Geospatial Coordination Reports
  Fall 2006 Report posted to MIP Tools & Links page
  Leverage data
  1200 Imagery and Elevation Datasets
Improved Tools on the MIP
  NDEP/NDOP Project Trackers
  Leverage Data entry in Workflow
  Metadata Validation

## Slide 34: Elevation Used
 | Elevation Vertical Accuracy |  |  | 
Risk Decile | High | Medium | Low | Grand Total
1 | 115 | 24 | 20 | 159
 | 72.3% | 15.1% | 12.6% | 100.0%
2 | 53 | 22 | 30 | 105
 | 50.5% | 21.0% | 28.6% | 100.0%
3 | 58 | 30 | 63 | 151
 | 38.4% | 19.9% | 41.7% | 100.0%
4 | 21 | 13 | 26 | 60
 | 35.0% | 21.7% | 43.3% | 100.0%
5 | 7 | 10 | 26 | 43
 | 16.3% | 23.3% | 60.5% | 100.0%
6 | 11 | 5 | 13 | 29
 | 37.9% | 17.2% | 44.8% | 100.0%
7 | 8 | 1 | 12 | 21
 | 38.1% | 4.8% | 57.1% | 100.0%
8 | 5 |  | 11 | 16
 | 31.3% | 0.0% | 68.8% | 100.0%
9 |  |  | 9 | 9
 | 0.0% | 0.0% | 100.0% | 100.0%
10 | 1 |  | 5 | 6
 | 16.7% | 0.0% | 83.3% | 100.0%
Total Count | 279 | 105 | 215 | 599
Total Percent | 46.6% | 17.5% | 35.9% | 100.0%

## Slide 35: Geospatial Data Coordination Guidance
FEMA Geospatial Data Coordination Implementation Guide has undergone a major update
Final Draft Available
Provides direction to mapping partners on geospatial data discovery and documentation
  Search inventories
  Talk to Feds
  Talk to State
  Talk to locals
  Requires documentation for any State or local terrain or imagery to be used or acquired for a FEMA project in the NDEP/NDOP Project Tracker
https://hazards.fema.gov – “Tools and Links” tab (coming soon)

## Slide 36
Flood Map Modernization
Notes: <number>
<footer>
<header>
<date/time>